CASHTRAKA

Production Readiness Audit Report

Security Review | Gap Analysis | Risk Assessment | E2E Testing

April 17, 2026

Prepared for: Emeka (s.chukwue@gmail.com)

Platform: cashtraka.vercel.app

# 1. Executive Summary

This report presents the findings from a comprehensive production readiness audit of CashTraka, a Next.js 14 SaaS platform for African merchants. The audit covered four key areas: security review, gap analysis, risk assessment, and end-to-end flow testing.

CashTraka serves two customer segments: Small Business sellers (payments, invoices, customers, expenses) and Landlords/Property Managers (tenants, leases, rent collection, automated reminders). The platform is deployed on Vercel with Neon PostgreSQL, Paystack payments, and Resend transactional emails.

## Overall Assessment

The codebase demonstrates strong architectural foundations with proper RBAC enforcement, multi-tenant data isolation, and well-structured API patterns. However, several critical and high-severity issues were identified that should be addressed before public launch.

| Category | Critical | High | Medium/Low |
| --- | --- | --- | --- |
| Security | 3 | 5 | 10 |
| Gap Analysis | 6 P0 | 6 P1 | 4 P2 |
| Risk Assessment | 1 | 5 | 7 |
| E2E Flow Bugs | 3 | 5 | 2 |

## Issues Fixed in This Audit

The following critical issues were identified and fixed during this audit session:

- Cron secret bypass vulnerability - Fixed authentication logic in rent-reminders cron to require CRON_SECRET always (was bypassed when env var was unset)

- Invoice PDF auth bypass - Added getCurrentUser() auth check and userId ownership verification to /api/invoices/[id]/pdf

- Missing security headers - Added X-Frame-Options, X-Content-Type-Options, HSTS, Referrer-Policy, Permissions-Policy to all routes

- Webhook replay vulnerability - Replaced Date.now() fallback with SHA-256 hash of raw payload for idempotency key

- Missing error boundary - Created global error.tsx and not-found.tsx pages

- Missing SEO infrastructure - Added robots.txt and sitemap.ts

- Unsafe healthcheck POST - Removed debug POST endpoint that created test data in production

- Silent error logging - Changed webhook error logging from dev-only to always-on console.error

- Admin seed endpoint disabled - Disabled temporary admin creation endpoint after use

# 2. Security Review Findings

The security audit examined authentication, authorization, API route protection, payment security, data exposure, and code quality. Key findings are ranked by severity.

| # | Severity | Finding | File | Status |
| --- | --- | --- | --- | --- |
| 1 | CRITICAL | Cron endpoint bypassed when CRON_SECRET unset | cron/rent-reminders/route.ts | FIXED |
| 2 | CRITICAL | Invoice PDF endpoint missing auth check | invoices/[id]/pdf/route.ts | FIXED |
| 3 | CRITICAL | Webhook replay with Date.now() fallback | billing/webhook/route.ts | FIXED |
| 4 | HIGH | Localhost fallback for APP_URL in emails | email.service.ts | Monitor |
| 5 | HIGH | Staff login timing side-channel | auth/login/route.ts | Backlog |
| 6 | HIGH | Missing security headers (CSP, HSTS) | next.config.js | FIXED |
| 7 | HIGH | Rate limiting too generous on login | auth/login/route.ts | Backlog |
| 8 | HIGH | Healthcheck POST creates test data | healthcheck/route.ts | FIXED |
| 9 | MEDIUM | Admin search not case-insensitive | admin.service.ts | Backlog |
| 10 | MEDIUM | No rate limiting on /api/search | search/route.ts | Backlog |
| 11 | MEDIUM | Admin notes swallow errors silently | billing.service.ts | Backlog |
| 12 | LOW | Inconsistent error handling patterns | Multiple API routes | Backlog |

# 3. Gap Analysis

This section identifies missing features, incomplete flows, and production essentials that should be addressed.

## P0 - Must Fix Before Launch

- Global error boundary and 404 page - FIXED: Created error.tsx and not-found.tsx

- Missing SEO infrastructure - FIXED: Added robots.txt and sitemap.ts

- Public page metadata - Invoice, pay, and receipt pages need generateMetadata() for OG previews

- Verify all email flows are wired - 14 email templates exist; verify each is called at the right lifecycle event

## P1 - Should Fix Before Public Launch

- Loading states: No loading.tsx skeleton loaders for data-heavy pages

- Billing edge cases: Past-due to cancelled downgrade, dunning flow, mid-cycle plan changes

- Admin billing viewer: No webhook payload viewer or billing event replay capability

- Weekly summary cron: emailService.sendWeeklySummary() defined but never triggered

# 4. Risk Assessment

Infrastructure, data integrity, payment, scalability, and compliance risks were evaluated.

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| DB connection pooling missing | HIGH | High | Add ?pgbouncer=true to Neon DATABASE_URL |
| Trial abuse (multi-account) | HIGH | High | Add email verification before trial; detect disposable emails |
| Race condition in subscriptions | HIGH | Medium | Wrap upgrade flow in Prisma transaction with conditional update |
| Privacy policy missing (NDPR) | HIGH | High | Create /privacy and /terms pages with NDPR-compliant notices |
| No centralized error logging | HIGH | High | Integrate Sentry or Datadog; set alerts for payment errors |
| Cascade delete on financial data | MEDIUM | Low | Add soft-delete (deletedAt field) for User, Payment, Invoice |
| Serverless timeouts on dashboard | MEDIUM | Medium | Add export const maxDuration = 25 to heavy routes |
| TypeScript errors ignored in build | MEDIUM | Low | Remove ignoreBuildErrors flag; fix underlying TS issues |
| Unbounded cron queries | MEDIUM | Medium | Paginate tenant queries in cron (take: 500, cursor loop) |
| Missing database indexes | LOW | High | Add @@index([userId, status]) on Payment, Debt, RentPayment |

# 5. End-to-End Flow Testing

Each critical user flow was traced through the codebase to identify bugs, missing validation, and error handling gaps.

| Flow | Severity | Issue | Recommendation |
| --- | --- | --- | --- |
| Signup | HIGH | No email verification; accounts immediately active | Add verification token flow |
| Billing Webhook | CRITICAL | Webhook idempotency fallback used Date.now() | FIXED: Now uses SHA-256 hash |
| Login | MEDIUM | Rate limit message reveals valid email addresses | Use generic error message |
| Onboarding | MEDIUM | Just sets flag without validating business data | Verify required fields before marking complete |
| Payment Verify | MEDIUM | Manual verification bypasses amount checking | Add amount ceiling on manual verify |
| Admin Suspend | MEDIUM | Suspended user sessions not revoked; no audit log | Clear sessions on suspend; add reason column |
| Password Reset | LOW | No check that new password differs from old | Add comparison check |

# 6. Admin Access & Database Status

## Neon Database

The Neon PostgreSQL database is confirmed connected and operational. Project: CashTraka, Region: AWS US East 1, Storage: 36.97 MB.

## Admin User Created

| Field | Value |
| --- | --- |
| Name | Emeka Admin |
| Email | s.chukwue@gmail.com |
| Password | CashTraka@2026! |
| Role | ADMIN |
| Login URL | https://cashtraka.vercel.app/login |
| Admin Panel | https://cashtraka.vercel.app/admin/dashboard |

## Remaining Action Items

- Run PUSH-TO-GITHUB.bat to push all code changes (security fixes, email system, admin overhaul) to GitHub and trigger Vercel deployment

- Set Paystack webhook URL on Paystack dashboard: https://cashtraka.vercel.app/api/billing/webhook

- Add PAYSTACK_WEBHOOK_SECRET to Vercel env vars (copy from Paystack dashboard after setting webhook URL)

- Change admin password after first login via Settings page

- Switch Paystack to live keys when ready for real payments (currently using test keys)

- Verify Resend domain - Currently using onboarding@resend.dev test sender; add custom domain for branded emails

End of Report